CONSTRUCTION & DEMOLITION

WASTE MANAGEMENT PLAN

Primary Contractor Company: Toole Corp

Project Manager: Curtis Morrow

Telephone #: 305-586-3268

Lead Recycling Coordinator: Kelly Rivas

Telephone #: 786-338-8089

Architect: Ferguson Glasgow Schuster Soto, Inc.

Contact Person: Natividad Soto

Telephone #: 305-443-7758

Project Address:

Building 410

Homestead Air Reserve Base, Homestead, FL 33039

Project Description:

The work includes construction and installation of an emergency egress stairway to the East side of the existing Building 410, modify the existing West stairway to add sections of wire fabric mesh to the ground level, replace the existing vanity fixtures to all bathrooms with new fixtures and incidental related work.

Waste Management Goals:

- This project will recycle or salvage for reuse a minimum of __2___% by weight of the waste generated on-site.

- Waste reduction will be achieved through building design, and reuse and recycling efforts will be maintained throughout the construction process.

Contractor: Toole Corp

Contact Person: Curtis Morrow

Telephone #: 786-339-8089

Recycling Coordinators: Kelly Rivas

Waste Prevention Planning:

- Compliance with Air Force Reserve Solid Waste mandatory recycling requirements for contractors. Mandatory recyclables include:

- paper

- corrugated cardboard

- glass bottles and jars/metal jar lids

- aerosol cans

- steel/tin cans

- Compliance with Air Force Reserve Landfill Bans, i.e. no disposal of tires, appliances, yard waste, mandatory recyclables, hazardous waste, batteries, fluorescent tubes, and large metal items.

- Project Construction Documents – Requirements for waste management which will be included in all work. The General Contractor will contractually require all subcontractors to comply with the Air Force Reserve mandatory recycling requirements and hazardous waste regulations. A copy of this Construction Waste Management Plan will accompany all Subcontractor Agreements and require subcontractor participation.

- The Construction Waste Reduction Plan will be implemented and executed as follows and as on the chart by all subcontractors:

- Material requirements will be calculated so as to minimize waste. This includes, but is not limited to, all wood, paint, concrete, and drywall materials.

- Salvageable materials will be diverted from disposal where feasible.

- There will be a designated area on the construction site reserved for a row of dumpsters each specifically labeled for respective materials to be received.

- Before proceeding with any removal of construction materials from the construction site, Recycling Coordinators will inspect containers for compliance with Air Force Reserve requirements.

- Wood cutting will occur in centralized locations to maximize reuse and make collection easier.

- Hazardous waste will be managed by a licensed hazardous waste vendor.

Communication & Education Plan:

- The General Contractor will conduct an on-site pre-construction meeting with subcontractors. Attendance will be required for the subcontractor’s key field personnel. The purpose of the meeting is to reinforce to subcontractor’s key field employees the commitments made by their companies with regard to the project goals and requirements.

- Waste prevention and recycling activities will be discussed at the beginning of each weekly subcontractor coordination meeting to reinforce project goals and communicate progress to date.

- As each new subcontractor comes on site, the recycling coordinators will present him/her with a copy of the Waste Management Plan and provide a tour of the recycling areas.

- The subcontractor will be expected to make sure all their crews comply with the Waste

Management Plan.

- All recycling containers will be clearly labeled in English and Spanish. Containers shall be located in close proximity to the building(s) under construction in which recyclables/salvageable materials will be placed.

- Lists of acceptable/unacceptable materials will be posted throughout the site.

- All subcontractors will be informed in writing of the importance of non-contamination with other materials or trash.

- Recycling coordinators shall inspect the containers on a weekly basis to insure that no

contamination is occurring and precautions shall also be taken to deter any contamination by the public.

Motivation Plan:

- The project team will develop and publish a project mission statement that can be distributed to the subcontractors, attached to subcontracts, and posted at the jobsite.

- The General Contractor will conduct a pre-award meeting for subcontractors. Subcontractors under consideration will be required to attend the meeting to review project goals and requirements with the project team. Attendance will be a prerequisite for award of subcontracts. A sign-off will be required by subcontractors attending the meeting that the project goals are understood. This document will be an attachment to every subcontract. Copies of the attachment will be posted prominently at the jobsite.

Evaluation Plan:

- The General Contractor will develop, update, and post at the jobsite a graph indicating the progress to date for achieving the project’s waste recycling goal of _____% by weight of the total project waste stream.

Expected Project Waste, Disposal, and Handling:

The following charts identify waste materials expected on this project, their disposal method,

and handling procedures:

| Material | Estimated Quantity | Disposal Method/Subcontractor | Handling Procedure |
| --- | --- | --- | --- |
| Land clearing debris | 1800 lbs | Waste Hauler – Dump Trucks/Cast Development | Loader/backhoe |
| Clean dimensional wood | 0 |  |  |
| Plywood, OSB, particle board | 60 lbs | Waste Hauler – Dumpster /Cast Development | Sorted by hand |
| Wood Palettes | 0 |  |  |
| Painted or treated wood | 75 lbs | Dumpster to landfill /Cast Development | Sorted by hand |
| Concrete | 50 lbs | Dump Trucks to Landfill /Cast Development | Sorted by hand |
| Concrete Masonry Units | 250 lbs | Whole pieces Self Hauled to recycle/ Debris to dumpster | Sorted by hand |
| Metals | 90 lbs | Self Hauled – HARB Recycle | Sorted by hand |
| Gypsum drywall (unpainted) | 200 lbs | Waste Hauler – Dumpster | Sorted by hand |
| Paint | 10 lbs | ? | Sorted by hand |

| Material | Estimated Quantity | Disposal Method/Subcontractor | Handling Procedure |
| --- | --- | --- | --- |
| Insulation | 0 |  |  |
| Flooring | 0 |  |  |
| Carpet and pad | 40 lbs | Waste Hauler Dumpster | Sorted by hand |
| Glass (window) | 90 lbs | HARB Recycling | Sorted by hand |
| Plastics (PVC and other plastics) | 0 |  |  |
| Beverage containers | 0 |  |  |
| Cardboard | 100 lbs | HARB Recycling | Sorted by hand |
| Paper and newsprint | 0 |  |  |
| TOTAL ESTIMATED | 2715 lbs |  |  |
| TONS | 2.626 |  |  |
| CU YDS | 2.582 |  |  |

Waste Diversion Estimated Cost Calculations

Landfill Name: Medley Landfill

Landfill Location: 9350 NW 89 Avenue, Medley, FL 33178

Landfill garbage tipping fee: $	Per Ton	 ($/quantity)

Landfill C&D tipping fee: $		Per Ton	 ($/quantity)

Estimate of waste for landfill disposal: 	tons x $ 	/ton =$0.00

Estimate of waste for C&D disposal: 		tons x $ 	/ton =$0.00

Estimate of Recycled (non-C&D Disposal) Tons: 		tons x $ 	/ton =$0.00

If all C&D waste was disposed as garbage: 		tons x $ 	/ton =$0.00

| Material | Estimated Quantity | Recycling Cost/quantity | Total Cost** |
| --- | --- | --- | --- |
| Land clearing debris | 1800 lbs |  | $0.00 |
| Dimensional wood | 0 |  | $0.00 |
| Plywood, OSB, MDF | 60 lbs |  | $0.00 |
| Wood Palettes | 0 |  | $0.00 |
| Painted or treated wood | 75 lbs |  | $0.00 |
| Concrete | 50 lbs |  | $0.00 |
| Concrete Masonry Units | 250 lbs |  | $0.00 |
| Metals | 90 lbs |  | $0.00 |
| Gypsum drywall | 200 lbs |  | $0.00 |
| Paint | 1o lbs |  | $0.00 |
| Insulation |  |  | $0.00 |
| Flooring |  |  | $0.00 |
| Carpet and pad | 40 lbs |  | $0.00 |
| Glass (window) | 90 lbs |  | $0.00 |
| Plastics (PVC and other plastics) |  |  | $0.00 |
| Beverage containers |  |  | $0.00 |
| Cardboard | 100 lbs |  | $0.00 |
| Paper and newsprint |  |  | $0.00 |
|  |  |  | $0.00 |
| Total | 2765 lbs |  | $0.00 |

**Estimated Quantity X Recycling Cost/Quantity = Total Cost

RECYCLING OPERATIONS TASKINGS CHECKLIST

Project:

| ACTION*** | WHO | WHEN | Completed/Date |
| --- | --- | --- | --- |
| - Choose container/collection methods |  |  |  |
| - Order containers – oversee deliver |  |  |  |
| - Site containers/collection areas for optimum convenience |  |  |  |
| - Sort or process wood |  |  |  |
| - Sort or process metal |  |  |  |
| - Sort or process concrete materials |  |  |  |
| - Sort or process drywall |  |  |  |
| - Sort or process beverage containers and paper (mandatory recyclables) |  |  |  |
| - Sort or process (material) |  |  |  |
| - Sort or process (material) |  |  |  |
| - Sort or process (material) |  |  |  |
| - Schedule material pickups/drop offs |  |  |  |
| - Protect materials from contamination/water |  |  |  |
| - Document materials pickups/drop offs |  |  |  |

***Depending on the service option chosen, these actions may be the responsibility of the field personnel, the hauler, a full-service recycling contractor, the subcontractors or a combination of these personnel.

COMMUNICATION PLAN - Except for mandatory items (*), check other items intended to be used.

Action Who When Completed

Action                                                                         Who                           When                       Completed

□ Complete Construction Waste Mgmt. Plan*                                                                                    □

□ Hold Orientation/Kick-off Meeting*                                                                                                 □

□ Update & Progress in Weekly Job-Site Meetings* 		                 □

□ Encourage Just-In-Time Deliveries 	                         □

□ Post Targeted Materials (Signage) 	                         □

□ Distribute Tip Sheets for Job-Site Personnel 	                         □

□  Post Goals/Progress (Signage)		                 □

□		                 □

□	                         □